Sprint 1

| **Task** | **Assignee** | **Estimated Time to Complete** | **Story Points** | **Actual Time to Complete** |
| --- | --- | --- | --- | --- |
| Hi-Fi Prototype | Tom | 2hrs | 4 | 2hrs |
| Lo-Fi Prototype | Xander | 2hrs | 4 | 1.5hrs |
| Class Diagrams | Samuel | 1hr | 2 | 1hr |
| Update documentation from Sprint 1 | Samuel  Tom  Xander  Andrew | 1.5hrs | 3 | .5hrs |
| Create “Login” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create “New Listing” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create “Accept Job” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create “Complete Job” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create Graphic to Use as Background | Xander | 2hrs | 4 | 2hrs |
| Do swim lanes for Activity Diagrams | Andrew | .5hrs | 1 | .5hrs |

Sprint 2

| **Task** | **Assignee** | **Estimated Time to Complete** | **Story Points** | **Actual Time to Complete** |
| --- | --- | --- | --- | --- |
| Create Admin page for database | Tom | 2hrs | 1 | 1.5hr |
| Working on API calls | Andrew | 3hrs | 2 | 6hrs |
| Create signup page | Tom | 2hrs | 1 | 1hr |
| Create signin page | Samuel | 2hrs | 1 | 1hr |
| Create account page | Xander | 2hrs | 1 | 2hrs |
| Update documentation | Samuel | 2hrs | 1 | 2hrs |
| Create Public Listings page | Xander | 2hrs | 1 | 1.5hr |
|  |  |  |  |  |
|  |  |  |  |  |

Sprint 3

| **Task** | **Assignee** | **Estimated Time to Complete** | **Story Points** | **Actual Time to Complete** |
| --- | --- | --- | --- | --- |
| Create Direct Transfer Page | Tom | 1hr | 1 | 1hr |
| Create My Listings Page | Xander/ Andrew | 1hr | 1 | 1hr |
| Create History Page | Tom | 1hr | 1 | 1hr |
| Create Public Listings Page | Xander/ Andrew | 1hr | 1 | 1hr |
| Update Documentation | Sam | 1hr | 1 | 1hr |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |