| Task | Assignee | Estimated Time to Complete | Story Points | Actual Time to Complete |
| --- | --- | --- | --- | --- |
| Hi-Fi Prototype | Tom | 2hrs | 4 | 2hrs |
| Lo-Fi Prototype | Xander | 2hrs | 4 | 1.5hrs |
| Class Diagrams | Samuel | 1hr | 2 | 1hr |
| Update documentation from Sprint 1 | Samuel  Tom  Xander  Andrew | 1.5hrs | 3 | .5hrs |
| Create “Login” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create “New Listing” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create “Accept Job” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create “Complete Job” Activity Diagram | Andrew | .5hrs | 1 | .5hrs |
| Create Graphic to Use as Background | Xander | 2hrs | 4 | 2hrs |

| Do swim lanes for Activity Diagrams | Andrew | .5hrs | 1 | .5hrs |
| --- | --- | --- | --- | --- |
| Setup Django Database |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |